Hi,

thank you for the very detailed brief. I’ve read it carefully and I’m very interested in helping you build this new module, as it fits very well with the current PHP + Vue architecture and with the AI/RAG setup you already have.

Below is how I would approach the project, technically and in terms of timing and budget.

1. Technical approach & architecture

1.1. Overall idea

I’ll treat this as two tightly integrated modules inside your existing platform:

- Module A – Test/Quiz system

  - Classic A/B/C/D tests from a question bank.

  - AI-generated questions based on your syllabus + existing question files.

  - Automatic correction, explanations, KPIs, personalization.

- Module B – Practical scenarios (open-ended answers)

  - Free-form long answers.

  - AI correction paragraph by paragraph, plus overall evaluation.

  - KPIs integrated with the test module and with the chatbot.

Both modules will:

- Reuse your existing PHP backend (Laravel-style) and Vue.js SPA.

- Reuse your existing RAG pipeline (vector DB + ChatGPT/OpenAI) with new prompts and indexes.

- Store all KPIs in your database so we can build progress dashboards and exports.

1.2. Backend structure (PHP)

Assuming the current app is Laravel or very similar, I’d extend it like this.

Data model (new tables/entities)

- Question bank

  - topics / subtopics

  - quizzes (e.g., “Exam 2023 – Topic 1”)

  - questions (stem, type=MCQ/AI, difficulty, topic_id, tags, metadata like source/year)

  - question_options (A,B,C,D; is_correct flag)

  - question_explanations (standard explanation, reference to syllabus sections)

  - ai_generated_questions (or flags/columns on questions):

    - is_ai_generated

    - source_question_id (if derived)

    - generation_prompt, rag_sources_used

- Test attempts and KPIs

  - quiz_attempts (user_id, quiz_id, config: number_of_questions, time_limit, options)

  - quiz_attempt_answers (question_id, chosen_option, is_correct, time_spent)

  - user_topic_stats (aggregated accuracy, attempts, avg_time, difficulty profile)

  - kpis_exports / just computed on the fly for CSV/JSON

- Practical scenarios

  - scenarios (prompt/instructions, topic, difficulty, exam_type)

  - scenario_attempts (user_id, scenario_id, created_at, overall_score, level_estimate, summary)

  - scenario_paragraphs (attempt_id, paragraph_index, raw_text)

  - scenario_paragraph_feedback (paragraph_id, strengths, errors, omissions, suggested_improvements, score, topics_detected)

  - Possibly scenario_kpis or reuse user_topic_stats to aggregate by topic and error type.

- AI / RAG metadata

  - If not already present: a table for AI calls logs (prompt, retrieved docs, response, cost) to debug and audit corrections.

Services & controllers

- Services

  - QuestionBankService: CRUD for questions, tags, topics, difficulty, metadata.

  - QuizEngineService: builds tests given:

    - filters (topics, difficulty, tags, source/year)

    - configuration (number of questions, shuffle, time limit).

  - QuizEvaluationService: grades attempts, computes KPIs, stores analytics.

  - AIQuestionGeneratorService: uses your RAG to:

    - Retrieve syllabus + sample questions.

    - Generate new questions, options, and explanations.

    - Enforce “original, not copied” constraints.

  - ScenarioEvaluationService:

    - Splits user text into paragraphs/blocks.

    - Calls the RAG + LLM with a strict “professor/judge” prompt.

    - Gets structured JSON per paragraph (strengths, errors, omissions, missing syllabus concepts, suggested improvements, partial scores).

    - Produces an overall assessment (summary, strengths, areas to improve, approximate level).

  - UserProfileService:

    - Combines data from quiz attempts + scenarios.

    - Maintains per-topic difficulty estimates and weak areas.

    - Provides input to AI for personalized test generation and “next steps”.

- Controllers & routes

  - QuizController (list quizzes, start attempt, submit answers, get results).

  - QuestionGenerationController (admin/teacher endpoints to generate new AI questions, validate them, and add to the bank).

  - ScenarioController (list scenarios, start new attempt, submit response, fetch corrections).

  - StatsController (KPIs, trend over time, export endpoints: CSV/JSON).

  - Routes integrated into your existing API routes (routes/api.php) and referenced from the SPA.

AI integration (RAG + LLM)

- Reuse your existing RAG setup:

  - Use your current syllabi indices.

  - For tests: prompts that instruct the model to:

    - Only use provided syllabus content.

    - Output strict JSON schema (questions, options, correct_option, explanation, tags, difficulty).

  - For scenarios: prompts that:

    - Include retrieved syllabus sections + exam rubric.

    - Ask for paragraph-by-paragraph evaluation + overall evaluation in JSON.

- Guardrails

  - System prompts to forbid inventing regulations outside syllabus.

  - Limit temperature and enforce references to syllabus sections.

  - Log all AI calls for review.

1.3. Frontend structure (Vue.js)

I’ll create two new main sections in the SPA, integrated into your existing routing and layout.

Test module UI

- Pages

  - TestsHomeView:

    - List of available quizzes and AI-generated test templates.

    - Filters by topic, difficulty, exam type.

  - TestConfigView:

    - Choose number of questions, time limit, topics, difficulty range, shuffle options.

  - TestRunView:

    - Question-by-question UI:

      - Navigation sidebar with question numbers.

      - Bookmarks/flags.

      - Quick review mode to see unanswered/flagged items.

      - Timer if time-limited.

  - TestResultView:

    - Score, list of correct/incorrect answers.

    - Time per question.

    - Detailed explanations for each question.

    - Section with “Most common mistakes”, “Strong areas”.

    - Button to “Generate similar test based on my weak areas”.

- Teacher mode

  - Toggle to expand explanations:

    - More context, regulatory references, links to sections.

    - Implemented as additional AI call with a different “teacher mode” prompt.

- Statistics dashboards

  - TestStatsView:

    - KPIs per topic.

    - Trend charts (e.g., moving average score, accuracy per topic over time).

    - Tables with “most frequently missed questions/topics”.

    - Buttons for CSV/JSON export (consuming API endpoints).

Practical scenarios UI

- Pages

  - ScenariosHomeView:

    - List of available scenarios by exam, topic, difficulty.

    - Option “Generate new scenario based on my weaknesses” (calls AI using user stats).

  - ScenarioEditorView:

    - Rich text area for long answers.

    - Simple structure hints (e.g., “Introduction / Development / Conclusion”).

  - ScenarioResultView:

    - Paragraph-by-paragraph evaluation:

      - Each paragraph with badges: correct, incomplete, incorrect, missing concepts.

      - Inline suggestions.

    - Overall summary card:

      - Strengths, areas to improve, approximate level.

      - Study recommendations and “next steps”.

    - Buttons:

      - “Generate new scenario focusing on my weak areas”.

      - “Ask chatbot about this error” (link/integration with existing chatbot, passing context).

1.4. Personalization logic (first version)

For the initial version, I’d implement rule-based adaptivity (easy to understand and refine later):

- For each topic, store:

  - Accuracy %, average time per question, number of attempts, difficulty history.

- When generating a new test:

  - Over-sample topics with low accuracy or high time per question.

  - If a topic is very weak, start with easier difficulty questions.

  - If a topic is strong, gradually increase difficulty and variety.

- For scenarios:

  - Use KPIs like:

    - Percentage of paragraphs rated correct/partial/incorrect per topic.

    - Frequently omitted concepts.

  - Feed these into the AI prompt when generating “new scenarios based on weaknesses”.

Later, if desired, we can replace these rules with a more advanced recommendation algorithm, but the data model will already be prepared.

2. Timeline

This is a rough estimate for a solo developer (me) working steadily. We can convert this into milestones.

- Phase 1 – Discovery & detailed design (1–1.5 weeks)

  - Review existing code (backend + frontend + RAG config).

  - Finalize DB schema and APIs.

  - UX wireframes for main screens.

- Phase 2 – Base quiz system (repository + classic tests) (2–3 weeks)

  - Implement DB tables for questions, quizzes, attempts.

  - Backend CRUD for questions/quizzes.

  - Frontend:

    - Tests home.

    - Test configuration.

    - Test runner (with navigation, bookmarks, timer).

    - Basic results view.

  - Basic KPIs (accuracy per topic, per quiz, attempt history).

- Phase 3 – AI-generated tests + explanations + personalization v1 (3–4 weeks)

  - Integrate with existing RAG:

    - AI question generator service.

    - AI explanations for each answer if not already in DB.

  - Ensure outputs are original and aligned with syllabus.

  - Personalization rules:

    - Test generation based on user stats.

  - UI for:

    - Generating AI tests.

    - Explanations for each answer.

    - Summary section with mistakes and strengths.

- Phase 4 – Practical scenarios module (3–4 weeks)

  - DB tables for scenarios, attempts, paragraphs, feedback.

  - Scenario evaluation service with paragraph-by-paragraph analysis and overall evaluation.

  - UI:

    - Scenarios home and editor.

    - Results view with per-paragraph feedback and global assessment.

  - Integration of scenario KPIs with existing user stats.

- Phase 5 – Statistics dashboards, exports, polish & QA (1.5–2 weeks)

  - Dashboards for:

    - Overall progress.

    - KPIs per topic (tests + scenarios).

    - Trends over time.

  - CSV/JSON export endpoints and UI.

  - Performance optimization, edge cases, mobile polishing.

  - Final testing and deployment support.

Total estimate: about 10–14 weeks of work, depending on final scope, validations, and how many iterations we do on the AI prompts and UX.

We can also split into two big deliveries:

- Milestone 1 (6–8 weeks): Complete multiple-choice module with AI-generated tests, explanations, and basic personalization.

- Milestone 2 (4–6 weeks): Practical scenarios module + integrated KPIs and dashboards.

3. Budget

This is a ballpark estimate based on the complexity described.

- Estimated effort: ~280–360 hours total.

- The final budget will depend on the agreed hourly/daily rate and the exact scope we lock in during Phase 1.

To give an idea:

- At €35/hour: approx. €9,800 – €12,600.

- At €50/hour: approx. €14,000 – €18,000.

We can refine this after the initial discovery week, once I have dug into the existing codebase and we agree on the exact feature set for the first release (for example, we might define a smaller MVP and then iterate).

4. Next steps

If this approach and order of magnitude for time and budget makes sense to you, my proposal is:

- We schedule a short call to align on priorities (for example, whether to ship the test module first as a standalone release).

- I perform a quick technical audit of your current codebase and RAG setup (1–2 days) and update the plan if needed.

- We sign an agreement with:

  - Finalized scope for Milestone 1.

  - Payment schedule.

  - Delivery plan (sprints or check-ins every 1–2 weeks).

I’m convinced that, with this architecture, we can build a robust test and scenarios system that works hand-in-hand with your chatbot and RAG, and gives your students a truly personalized preparation experience.

Best regards,
Kasim

Notes for you

- Adjust the rate, currency, and ranges to match your actual pricing and how fast you usually work.

- If 10–14 weeks feels too long/short for you, we can compress or expand the phases; just keep the relative order and the idea of two milestones.

- If you want, I can also:

  - Simplify the answer into a shorter “executive summary”.

  - Or make it more technical (naming specific Laravel classes/files) if your client is very technical.

Summary: I’ve drafted a complete client-facing response covering technical approach, integration with your existing PHP/Vue/RAG system, a phased timeline (10–14 weeks), and a budget estimate you can adapt.

Feedback submitted

make it in 3 weeks to complete with mile stone and reduce the balance and say we can negotiate

Here’s a revised version with a 3-week timeline, clear milestones, and a lower, negotiable budget.

Draft reply to client (3 weeks, negotiable budget)

Hi [Name],

thank you again for the detailed brief. I’ve read it carefully and I’m very interested in helping you build this new module on top of your current PHP + Vue.js + RAG setup.

Below I’ll explain briefly how I would structure the work technically, and then the proposed 3-week schedule and budget.

1. Technical approach (summary)

I’ll treat this as two integrated modules inside your existing platform:

- Module A – Test / Quiz system

  - Question bank (topics, difficulty, tags, metadata).

  - Classic A/B/C/D quizzes from your repository.

  - AI-generated quizzes based on your syllabus and existing questions (original questions, not copies).

  - Automatic grading, explanations using your RAG, and basic personalization based on user stats.

- Module B – Practical scenarios (open answers)

  - Free-form long text answers.

  - AI correction paragraph by paragraph (strengths, errors, omissions, missing concepts) based only on your syllabus/RAG.

  - Overall evaluation, recommendations, and KPIs integrated with the test module and chatbot.

Backend (PHP / Laravel-style)

- New models / tables for:

  - Question bank, quizzes, attempts, answers, topic stats.

  - Scenarios, scenario attempts, paragraphs, feedback, scenario stats.

- Services:

  - QuestionBankService, QuizEngineService, QuizEvaluationService.

  - AIQuestionGeneratorService (RAG + LLM for new questions and explanations).

  - ScenarioEvaluationService (paragraph analysis + global feedback).

  - UserProfileService (combine quiz + scenario KPIs for personalization).

- API controllers and routes integrated into your existing API (/tests, /scenarios, /stats, etc.).

Frontend (Vue.js)

- New SPA sections:

  - Tests:

    - List and filter quizzes.

    - Config page (topics, number of questions, time limit, difficulty).

    - Test runner with navigation, flags, quick review.

    - Results page with explanations, stats, and “generate similar test” based on weak areas.

  - Practical scenarios:

    - List/generate scenarios.

    - Editor for long answers.

    - Results page with paragraph-by-paragraph feedback, overall assessment, recommendations.

- Basic dashboards:

  - KPIs per topic and over time.

  - Simple graphs and CSV/JSON export.

We’ll reuse your existing RAG setup (syllabus indices and ChatGPT/OpenAI API), adding new prompts and guardrails so the AI corrections and questions are always grounded in your syllabus.

2. 3-week schedule and milestones

I’m proposing a focused 3-week plan to deliver a solid first version (MVP) of both modules, integrated with your current system.

Week 1 – Foundations & classic tests (Milestone 1)

- Finalize data model and API design based on your existing code.

- Implement backend entities and endpoints for:

  - Question bank, quizzes, attempts, answers, basic topic stats.

- Frontend:

  - Tests home page (list/filter quizzes).

  - Test configuration screen.

  - Basic test runner (question-by-question, navigation, flags).

- First version of test results:

  - Score, correct/incorrect answers, time per question.

- Deliverable:

  - Classic test module working end-to-end with your provided questions.

  - Simple KPIs per user and topic.

Week 2 – AI-generated tests, explanations & personalization (Milestone 2)

- Integrate AI question generation with your RAG:

  - Generate new, original questions and options from your syllabus + existing question files.

  - Store AI-generated questions with their metadata and explanations.

- Add AI-based explanations to answers (for classic and/or AI-generated questions).

- Implement initial personalization:

  - Generate tests focusing on weak topics/difficulties based on user stats.

- Improve test results UI:

  - Show common mistakes, strong areas, and “generate similar test” button.

- Deliverable:

  - Test module with AI-generated tests, AI explanations, and first version of adaptive behavior.

Week 3 – Practical scenarios module & integrated KPIs (Milestone 3)

- Backend for practical scenarios:

  - Scenario definitions, attempts, paragraphs, feedback.

  - Scenario evaluation service using RAG to:

    - Split text into paragraphs/blocks.

    - Return structured feedback per paragraph + overall summary/score.

- Frontend:

  - Scenario list / generator (option to focus on weak areas).

  - Scenario editor (long text).

  - Scenario result view:

    - Paragraph-by-paragraph feedback.

    - Overall assessment, strengths, weaknesses, recommendations.

- Combine KPIs from tests + scenarios:

  - Topic-level stats including both modules.

  - Basic graphs and export (CSV/JSON).

- Deliverable:

  - Practical scenarios module with AI correction and integrated statistics, connected to the chatbot for follow-up clarifications.

If needed, we can reserve a few extra days at the end for polishing, UX refinements, and prompt fine-tuning.

3. Budget (reduced & negotiable)

For this 3-week plan, I estimate:

- Estimated effort: around 90–120 hours in total.

- For example, at €35/hour, this gives a rough range of about:

  - €3,150 – €4,200.

This is a reduced estimate focused on delivering a strong first version of the two modules within 3 weeks.

I’m open to negotiate the final budget and scope:

- We can adjust features per milestone (what goes into MVP vs later iterations).

- We can also adapt to your budget constraints while keeping the most important features for your students.

4. Next steps

If this 3-week plan and budget range makes sense, my proposal is:

- We agree on the exact MVP scope for each milestone.

- I review your existing codebase and RAG configuration in detail.

- We finalize the contract with:

  - Milestones and payments linked to each week.

  - Clear deliverables and communication schedule.

I’m confident we can build a powerful testing and practical scenario system that, together with your chatbot and RAG, will give your students a very personalized and effective learning experience.

Best regards,

Kasim Abubakar Jajere